PAMANTASAN NG LUNGSOD NG MUNTINLUPA

NBP, Reservation Muntinlupa City

─────────────────────────────────────────────────────────

SUPPLY AND FACILITY INVENTORY MANAGEMENT SYSTEM

PLMun Inventory Nexus

PHASE 2: SYSTEM PLANNING OUTLINE WITH FEASIBILITY STUDY

In partial fulfillment of the requirements in

SOFTWARE ENGINEERING 1

Leader:

Mendoza John Erick

Members:

Bachelor of Science in Computer Science – BSCS 3D

Submitted to:

Mr. Melchor Paz

Software Engineering 1 Professor

Academic Year 2025–2026

1. INTRODUCTION

1.1 Project Description

PLMun Inventory Nexus is a full-stack web-based Supply and Facility Inventory Management System developed for Pamantasan ng Lungsod ng Muntinlupa (PLMun). The system automates and digitizes the institution's supply request, approval, and inventory tracking processes through a role-governed platform accessible from any modern web browser. The system is built on React 18 and Django 6.0, with PostgreSQL 18 as the production database, and is deployed on Vercel (frontend) and Railway (backend and database).

1.2 Project Objectives

- To digitize PLMun's manual supply and facility request process, reducing processing time and eliminating paper-based inefficiencies.

- To implement a four-tier role-based access control system (Student, Faculty, Staff, Admin) ensuring that each user category interacts with system features appropriate to their institutional role.

- To provide real-time inventory visibility, including low-stock alerts, out-of-stock detection, and QR code-based item identification.

- To enforce a structured, auditable borrow/supply request workflow with atomic stock management, overdue detection, and comment-based communication.

- To generate actionable reports and analytics in PDF and CSV format to support administrative decision-making.

- To maintain a comprehensive audit trail of all system actions with IP address logging for security and accountability.

1.3 Scope

The PLMun Inventory Nexus system covers the following operational areas: user registration and role-based authentication, inventory item management (CRUD), borrow and supply request submission and multi-level approval, real-time notification delivery, report generation, and system-wide audit logging. The system is scoped for internal institutional use by PLMun students, faculty, supply staff, and administrators. External vendor management, financial procurement, and integration with third-party ERP systems are outside the scope of this project.

1.4 Stakeholders

| Stakeholder | Role | System Interest |
| --- | --- | --- |
| Students (Role Level 0) | End users — minimum privilege | Submit borrow requests, track own request status |
| Faculty Members (Role Level 1) | End users — elevated access | Submit requests, view inventory catalog, access dashboard |
| Supply Office Staff (Role Level 2) | Operational managers | Approve/reject requests, manage inventory, generate reports |
| System Administrators (Role Level 3) | System governors | Full system access, user management, audit log review |
| PLMun Administration | Institutional oversight | Access reports and analytics for resource planning |
| Development Team | System builders | Design, develop, test, deploy, and maintain the system |
| Mr. Melchor Paz | Academic supervisor | Evaluate system quality against SE1 course requirements |

2. FEASIBILITY STUDY

2.1 Objectives of the Feasibility Study

This feasibility study evaluates whether the PLMun Inventory Nexus system is operationally viable, technically implementable, economically justifiable, and legally compliant within the constraints of the institution. The study covers operational, technical, economic, schedule, and legal feasibility dimensions.

2.2 Scope of the System (Feasibility Boundary)

- User registration restricted to PLMun institutional email addresses with Admin approval workflow.

- Four-tier hierarchical RBAC: Student (0) → Faculty (1) → Staff (2) → Admin (3).

- Inventory CRUD accessible to Staff and Admin; read-only access for Faculty.

- Borrow/supply request lifecycle: PENDING → APPROVED/REJECTED → COMPLETED/RETURNED/CANCELLED.

- Notification system for request events, overdue alerts, and low-stock conditions.

- Report generation in PDF and CSV format.

- Full audit logging with IP address tracking.

- Deployment via Vercel (frontend) and Railway (backend + database).

2.3 Operational Feasibility

Operational feasibility assesses whether the proposed system will be accepted and effectively used by its intended users within the organizational environment of PLMun.

The PLMun supply office currently operates through fully manual workflows. Transitioning to a web-based digital system represents a significant operational improvement. Key indicators of operational feasibility are as follows:

- User Acceptance: The system's role-based interface ensures that each user type sees only what is relevant to their function, reducing cognitive load and training requirements.

- Training Requirements: The development team will provide a user manual and brief orientation sessions. The system's intuitive design, modeled on familiar web application conventions, minimizes the learning curve.

- Institutional Support: PLMun's administration and IT department have expressed willingness to support the transition to a digital inventory system.

- Change Management: The system is designed to parallel existing workflows (e.g., request submission, approval, return), minimizing process disruption during the transition period.

- Staff Adaptation: Supply office staff (Staff role) will undergo targeted training on the request approval workflow, inventory management functions, and report generation.

2.4 Technical Feasibility

2.4.1 Hardware Requirements

| Component | Specification | Availability |
| --- | --- | --- |
| Development Workstations | Intel Core i5, 16 GB RAM, 512 GB SSD | Available — team members' personal computers |
| Production Server (Backend) | Railway cloud instance: 2 vCPUs, 1–4 GB RAM | Available via Railway free/paid tier |
| Production Database | PostgreSQL 18 hosted on Railway | Available via Railway managed database |
| Frontend Hosting | Vercel static hosting (CDN-distributed) | Available via Vercel free tier |
| Client Devices | Any device with modern browser and internet | Available at PLMun computer labs and personal devices |
| Network Infrastructure | PLMun campus Wi-Fi and internet connection | Existing PLMun network infrastructure |

2.4.2 Software Requirements

| Software | Version | License | Availability |
| --- | --- | --- | --- |
| React | 18 | MIT | Free / Open Source |
| Vite | 5 | MIT | Free / Open Source |
| React Router | v6 | MIT | Free / Open Source |
| Zustand | Latest | MIT | Free / Open Source |
| Axios | Latest | MIT | Free / Open Source |
| jsPDF + AutoTable | Latest | MIT | Free / Open Source |
| Django | 6.0 | BSD-3-Clause | Free / Open Source |
| Django REST Framework | Latest | BSD-2-Clause | Free / Open Source |
| SimpleJWT | Latest | MIT | Free / Open Source |
| django-cors-headers | Latest | MIT | Free / Open Source |
| drf-spectacular | Latest | BSD-3-Clause | Free / Open Source |
| django-ratelimit | Latest | Apache-2.0 | Free / Open Source |
| PostgreSQL | 18 | PostgreSQL License | Free / Open Source |
| WhiteNoise | Latest | MIT | Free / Open Source |
| Gunicorn | Latest | MIT | Free / Open Source |
| Node.js | 20 LTS | MIT | Free / Open Source |
| Python | 3.12+ | PSF License | Free / Open Source |
| Git / GitHub | Latest | Free tier | Free |
| Visual Studio Code | Latest | MIT | Free |
| Vercel | Latest | Free tier | Free for static deployments |
| Railway | Latest | Free/paid tier | Free starter tier available |

The entire technology stack is composed of open-source and freely available tools, ensuring that PLMun incurs no software licensing costs. The development team possesses the requisite technical knowledge to implement and deploy the system using the identified stack, confirming technical feasibility.

2.5 Economic Feasibility

2.5.1 Development Costs

| Item | Description | Estimated Cost (₱) |
| --- | --- | --- |
| Developer Labor | 4 team members × estimated 120 hours each × ₱0 (academic project) | ₱0.00 |
| Node.js / Python Toolchain | Open-source; no cost | ₱0.00 |
| Django + React Stack | All open-source libraries; no licensing fees | ₱0.00 |
| GitHub Repository | Free tier (public/private for students) | ₱0.00 |
| Visual Studio Code | Free IDE | ₱0.00 |
| Internet Access (Development) | 4 developers × 6 months × ₱999/month (personal ISP) | ₱23,976.00 |
| Development Hardware (Amortized) | Existing personal computers; amortized cost estimate | ₱5,000.00 |
| Total Development Cost |  | ₱28,976.00 |

2.5.2 Hardware Acquisition Costs (Institutional)

| Hardware Item | Quantity | Unit Cost (₱) | Total Cost (₱) |
| --- | --- | --- | --- |
| Workstations for Supply Staff (if needed) | 2 units | ₱35,000.00 | ₱70,000.00 |
| Network Switch / Router Upgrade (if needed) | 1 unit | ₱15,000.00 | ₱15,000.00 |
| UPS (Uninterruptible Power Supply) | 2 units | ₱5,000.00 | ₱10,000.00 |
| Total Hardware Cost |  |  | ₱95,000.00 |

2.5.3 Operational Costs (Annual, Post-Deployment)

| Item | Provider | Monthly Cost (₱) | Annual Cost (₱) |
| --- | --- | --- | --- |
| Backend Hosting (Railway Starter) | Railway | ₱500.00 | ₱6,000.00 |
| Database Hosting (Railway PostgreSQL) | Railway | ₱0.00 (included) | ₱0.00 |
| Frontend Hosting (Vercel) | Vercel | ₱0.00 (Free tier) | ₱0.00 |
| Custom Domain (optional) | Domain Registrar | ₱100.00 | ₱1,200.00 |
| Backup Storage (optional cloud) | Cloud provider | ₱200.00 | ₱2,400.00 |
| Total Annual Operational Cost |  | ₱800.00 | ₱9,600.00 |

2.5.4 Contingency (15% of Total Costs)

| Cost Category | Base Amount (₱) | Contingency (15%) | Total with Contingency (₱) |
| --- | --- | --- | --- |
| Development Costs | ₱28,976.00 | ₱4,346.40 | ₱33,322.40 |
| Hardware Costs | ₱95,000.00 | ₱14,250.00 | ₱109,250.00 |
| Annual Operational Costs | ₱9,600.00 | ₱1,440.00 | ₱11,040.00 |
| Grand Total (Year 1) | ₱133,576.00 | ₱20,036.40 | ₱153,612.40 |

2.5.5 Expected Benefits

| Benefit | Type | Estimated Annual Value (₱) |
| --- | --- | --- |
| Elimination of paper and printing costs for request forms | Tangible | ₱12,000.00 |
| Reduction in staff hours spent on manual record-keeping | Tangible | ₱36,000.00 |
| Prevention of inventory losses due to untracked overdue items | Tangible | ₱20,000.00 |
| Faster request processing (reduced approval turnaround time) | Intangible | N/A |
| Improved faculty satisfaction and academic productivity | Intangible | N/A |
| Enhanced institutional accountability and auditability | Intangible | N/A |
| Scalable infrastructure for future institutional growth | Intangible | N/A |
| Total Estimated Tangible Annual Savings |  | ₱68,000.00 |

2.5.6 Funding Sources

- Academic development project: funded through the personal resources of team members for development hardware and internet access.

- Institutional deployment: PLMun IT Department budget allocation for hosting subscriptions and hardware upgrades.

- University research and development fund: potential allocation for project scaling in subsequent academic years.

2.5.7 Break-Even Analysis

Based on the estimated annual tangible savings of ₱68,000.00 and a total Year 1 cost of ₱153,612.40 (including development, hardware, and operations with contingency), the break-even point is estimated to be reached within approximately 2.3 years of full deployment. After break-even, the annual net benefit is estimated at ₱68,000.00 minus ₱11,040.00 (operational costs) = ₱56,960.00 per year. This confirms positive economic feasibility over a three-year horizon.

3. OPERATIONAL FEASIBILITY — ORGANIZATIONAL STRUCTURE

The following table outlines the organizational roles within PLMun that map directly to the system's role hierarchy, along with their operational responsibilities within the PLMun Inventory Nexus:

| System Role | Institutional Position | Operational Responsibilities |
| --- | --- | --- |
| Admin (Level 3) | IT Administrator / Supply Office Head | Manage user accounts and roles, monitor audit logs, configure system settings, full inventory and request access |
| Staff (Level 2) | Supply Office Personnel | Approve or reject requests, manage inventory items (CRUD), generate reports, send low-stock notifications |
| Faculty (Level 1) | Faculty Members, Department Heads | Submit supply/borrow requests, view inventory catalog, access dashboard statistics, track own request status |
| Student (Level 0) | Enrolled PLMun Students | Submit borrow requests for permitted items, view own request history, update personal profile |

The four-tier structure ensures clear separation of duties and minimizes the risk of unauthorized access. The hierarchical permission model ensures that each institutional role has exactly the system access required to fulfill its responsibilities — no more, no less.

4. PROCESS WORKFLOWS

4.1 User Registration and Login Workflow

- User navigates to the registration page and submits institutional email address, name, and password.

- System validates email domain, checks for duplicates, and creates an inactive account in PostgreSQL 18.

- Admin receives a notification of a pending registration approval.

- Admin reviews the account and activates it (optionally assigning an elevated role).

- User receives confirmation and logs in using their credentials.

- SimpleJWT issues a JWT access token (1-hour expiry) and refresh token (7-day expiry).

- Idle auto-logout triggers session termination after prolonged inactivity on the frontend.

4.2 Inventory Management Workflow (Staff/Admin)

- Staff or Admin navigates to the Inventory module.

- User creates a new inventory item with fields: name, category, quantity, status, location, description, access_level, and is_returnable.

- System saves the item to the database and generates a QR code for the item.

- System monitors stock levels; if quantity falls to 5 or below, low-stock alert is triggered.

- If quantity reaches 0, item status is automatically changed to RETIRED.

- Staff/Admin may edit item details or delete items as needed.

4.3 Borrow/Supply Request Workflow

- Faculty or Student submits a borrow request specifying item, quantity, purpose, and priority (Low, Normal, High).

- System auto-checks stock availability; request is rejected if insufficient stock exists.

- Request is saved with status PENDING; all Staff and Admin users receive bulk notifications.

- Staff or Admin (excluding the requester) reviews and either approves or rejects the request.

- If Approved: stock is atomically deducted using F() expressions; expected return date is auto-calculated.

- If Rejected: rejection reason is required and recorded.

- If Approved: the item is borrowed; system monitors for overdue returns past the expected return date.

- Staff/Admin marks the request as COMPLETED or RETURNED upon item return.

- Overdue check endpoint (check_overdue) triggers OVERDUE notifications for unreturned items.

4.4 Notification Workflow

- An event occurs (new request, status change, comment, overdue item).

- Backend generates a NOTIFICATION record for each relevant recipient.

- Frontend fetches notifications from /api/requests/notifications/ and displays an unread badge.

- User reads and marks notifications as read individually or via 'Mark All Read'.

5. RISK ASSESSMENT

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| JWT token theft / session hijacking | Low | High | Token rotation, blacklisting on logout, idle auto-logout, HTTPS enforcement |
| Brute-force login attacks | Medium | High | django-ratelimit on auth endpoints; account lockout policies |
| Race conditions in stock deduction | Low | High | Atomic deduction via Django F() expressions within database transactions |
| Unauthorized access (IDOR) | Low | High | Object-level ownership checks enforced at every API endpoint |
| Data loss due to server failure | Low | High | Railway managed PostgreSQL backups; export functionality for backup |
| XSS via user-submitted input | Medium | Medium | strip_tags() sanitization on all text inputs; CSP headers in production |
| Overdue items going untracked | Medium | Medium | Automated check_overdue endpoint; OVERDUE notification type |
| User adoption resistance | Medium | Medium | User training sessions; intuitive role-appropriate UI design |
| Internet connectivity issues at PLMun | Medium | Medium | Offline-tolerant design recommendations; CDN-distributed frontend via Vercel |
| Scope creep during development | Medium | Medium | Fixed requirements documentation; change control process |

6. SCHEDULE FEASIBILITY

The development of PLMun Inventory Nexus is organized into the following phases, aligned with the Software Engineering 1 academic calendar:

| Phase | Description | Key Deliverables | Duration |
| --- | --- | --- | --- |
| Phase 1 | Requirements Gathering | Requirements document, stakeholder interviews, use case identification | 2 weeks |
| Phase 2 | System Planning | Feasibility study, system architecture, DFD, project plan | 2 weeks |
| Phase 3 | System Analysis | Data flow diagrams, entity-relationship diagrams, use case diagrams | 2 weeks |
| Phase 4 | System Design | Database schema, UI wireframes, API endpoint specification, RBAC matrix | 3 weeks |
| Phase 5 | Implementation | Frontend (React 18 + Vite 5), Backend (Django 6.0 + DRF), PostgreSQL 18 integration | 6 weeks |
| Phase 6 | Testing | Unit testing, integration testing, user acceptance testing (UAT), security testing | 2 weeks |
| Phase 7 | Deployment | Vercel frontend deployment, Railway backend + PostgreSQL deployment, DNS configuration | 1 week |
| Phase 8 | Documentation & Submission | Final technical documentation, user manual, presentation | 2 weeks |
| Total |  |  | 20 weeks |

The 20-week timeline is consistent with the duration of the Software Engineering 1 course and the expected academic submission deadlines. Parallel development of frontend and backend components, enabled by the well-defined REST API contract, allows multiple team members to work concurrently, reducing overall development time.

7. LEGAL AND REGULATORY CONSIDERATIONS

7.1 Data Privacy Act of 2012 (Republic Act No. 10173)

The PLMun Inventory Nexus system collects and processes personal information of PLMun students, faculty, and staff, including names, email addresses, department affiliations, and student identification numbers. The system's design and operation must comply with the Data Privacy Act of 2012 (RA 10173) and the implementing rules of the National Privacy Commission (NPC) of the Philippines. Compliance measures include:

- Minimum data collection: only data necessary for system operation is collected.

- Data subject rights: users may access and update their own profile data at any time through the Settings module.

- Data security: all passwords are hashed; data is transmitted via HTTPS; production database is hosted on Railway's secure infrastructure.

- Audit logging: all data access and modification events are logged for accountability.

7.2 Institutional Policies

The system operates within PLMun's existing institutional policies for IT systems. All user accounts must use PLMun institutional email addresses, ensuring that access is limited to bona fide members of the academic community. The Admin approval workflow for account activation further ensures that only authorized individuals gain access.

7.3 Open-Source License Compliance

The technology stack is composed entirely of open-source software with permissive licenses (MIT, BSD, Apache 2.0, PostgreSQL License). The system's use of these tools is fully compliant with their respective license terms. No proprietary software is used in the system's core implementation.

7.4 Academic Integrity

As an academic project submitted in partial fulfillment of the requirements in Software Engineering 1, the PLMun Inventory Nexus is an original work of the BSCS 3D development team. All code, documentation, and design artifacts are produced by the team members and properly attributed where external references were consulted.

8. REQUIREMENTS GATHERING

8.1 Gathering Methods

| Method | Participants | Output |
| --- | --- | --- |
| Structured Interviews | Supply office staff, faculty representatives, IT administrator | Identification of workflow pain points and feature requirements |
| Document Review | Existing supply request forms, inventory ledgers, approval records | Data field requirements, workflow mappings |
| Direct Observation | Supply office operations | Confirmation of process inefficiencies; workflow validation |
| Surveys/Questionnaires | Faculty members and students | Quantified demand for digital system; feature prioritization |
| Benchmarking | Similar academic inventory systems | Best practice identification; feature set validation |

8.2 Hardware Requirements

| Component | Minimum | Recommended |
| --- | --- | --- |
| Processor (CPU) | Intel Core i3 / AMD Ryzen 3 | Intel Core i5 / AMD Ryzen 5 |
| RAM | 8 GB DDR4 | 16 GB DDR4 |
| Storage | 256 GB SSD | 512 GB SSD |
| Network | 100 Mbps / Wi-Fi 4 | 1 Gbps / Wi-Fi 6 |
| Server | 2 vCPU, 1 GB RAM (Railway) | 2 vCPU, 4 GB RAM (Railway Paid) |
| Client Device | Smartphone / tablet / PC with modern browser | Desktop/laptop with Full HD display |
| Internet | 1 Mbps broadband | 10 Mbps or faster |

8.3 Software Requirements

| Layer | Technology | Version | Purpose |
| --- | --- | --- | --- |
| Frontend Framework | React | 18 | Component-based UI |
| Frontend Build | Vite | 5 | Fast bundler and dev server |
| Routing | React Router | v6 | SPA client-side routing |
| State Management | Zustand | Latest | Auth state with localStorage persistence |
| HTTP Client | Axios | Latest | API calls with JWT interceptors |
| PDF Export | jsPDF + AutoTable | Latest | Client-side PDF generation |
| CSV Export | file-saver | Latest | Client-side CSV download |
| Backend Framework | Django | 6.0 | Python web framework |
| REST API | Django REST Framework | Latest | Serializers, ViewSets, Pagination |
| Auth | SimpleJWT | Latest | JWT access and refresh tokens |
| CORS | django-cors-headers | Latest | Frontend/backend cross-origin access |
| API Docs | drf-spectacular | Latest | Swagger + ReDoc generation |
| Rate Limiting | django-ratelimit | Latest | Brute-force protection |
| Env Vars | python-dotenv | Latest | .env file management |
| Database | PostgreSQL | 18 | Production database |
| Static Files | WhiteNoise | Latest | Static file serving |
| WSGI Server | Gunicorn | Latest | Production Python server |
| Frontend Deploy | Vercel | Latest | Static site hosting |
| Backend Deploy | Railway | Latest | Django + PostgreSQL hosting |

9. SYSTEM FEATURES

9.1 Module 1: Registration and Login

- Account creation restricted to PLMun institutional email addresses.

- Admin approval required before account activation.

- Four roles: Student (0), Faculty (1), Staff (2), Admin (3) — hierarchical permission inheritance.

- Duplicate email and username validation.

- PBKDF2-SHA256 password hashing; JWT authentication with access (1 hr) and refresh (7 days) tokens.

- Rate limiting on auth endpoints; token rotation and blacklisting on logout.

- Idle auto-logout on frontend.

9.2 Module 2: Inventory Management

- CRUD operations for Staff and Admin; read-only view for Faculty.

- Item attributes: name, category, quantity, status, location, description, image, access_level, is_returnable, borrow_duration.

- Access-level filtering: items visible only to users meeting the item's access_level threshold.

- Low-stock alert when quantity ≤ 5 (LOW_STOCK_THRESHOLD); out-of-stock detection at quantity = 0.

- Auto-retire: status set to RETIRED when stock reaches 0.

- QR code generation per inventory item.

9.3 Module 3: Request and Approval Workflow

- Request submission with priority (Low, Normal, High) and purpose.

- Auto stock availability check at request creation.

- State machine: PENDING → APPROVED/REJECTED → COMPLETED/RETURNED/CANCELLED.

- Self-approval blocked at backend; atomic stock deduction via Django F() expressions.

- Expected return date auto-calculated upon approval.

- Overdue detection via check_overdue endpoint; OVERDUE notifications issued.

- Comment threads per request for requester-approver communication.

9.4 Module 4: Reporting and Analytics

- Dashboard with real-time statistics (inventory, requests, pending approvals, low-stock).

- PDF export (jsPDF + AutoTable) and CSV export (file-saver) for reports and inventory data.

- Request history filtering by date, status, requester, and item.

- Low-stock and out-of-stock summary reports.

9.5 Module 5: User Management

- Admin-exclusive: view, create, update, delete user accounts.

- Role changes, account activation/deactivation.

- Overdue flag tracking (is_flagged, overdue_count).

- Full audit logging of all user management actions.

9.6 Module 6: Notification System

- Notification types: COMMENT, STATUS_CHANGE, REMINDER, OVERDUE.

- Per-user notification feed; mark individual or all notifications as read.

- Bulk notifications to all Staff and Admin on new request submission.

- Low-stock alerts delivered to Staff and Admin.

10. DATA FLOW DIAGRAM

10.1 Level 0 — Context Diagram (Narrative Description)

The Level 0 Context Diagram depicts the PLMun Inventory Nexus system as a single process interacting with four external entities: Students, Faculty Members, Supply Office Staff, and System Administrators. The data flows are as follows:

Students and Faculty Members provide registration data, login credentials, and borrow/supply request data to the system. In return, the system delivers request status notifications, request history, and inventory availability information to these users.

Supply Office Staff submit inventory updates (item creation, quantity adjustments, status changes) and request decisions (approvals, rejections) to the system. The system returns dashboard statistics, report exports (PDF/CSV), low-stock alerts, and notification confirmations to Staff users.

System Administrators provide user management instructions (role changes, account activation, deletion) and system configuration inputs. The system returns audit logs, user lists, full inventory and request data, and system-wide analytics.

10.2 Level 1 — System Decomposition

The Level 1 DFD decomposes the system into three primary subsystems as identified in the data flow diagram reference:

| Subsystem | Inputs | Processes | Outputs |
| --- | --- | --- | --- |
| User & Role Management | Registration data, login credentials, Admin role change commands | Account creation, authentication (JWT), role validation, Admin approval workflow, audit logging | JWT tokens, session data, user profile, audit records |
| Request Management | Borrow/supply request data, approval/rejection decisions, return confirmations, comments | Request state machine processing, stock availability check, atomic deduction, overdue detection, comment threading, notification generation | Request status updates, notifications, comment records, updated inventory quantities |
| Inventory Management | Item CRUD data, stock adjustments, status updates, image uploads | Item creation/update/deletion, access-level filtering, low-stock/out-of-stock detection, QR code generation, auto-retire logic | Inventory catalog, stock level reports, low-stock alerts, QR codes |

From the Request Management subsystem, data flows to the REQUEST RECORD DATABASE, which stores all request transactions, comments, and notification records. The REQUEST RECORD DATABASE feeds into the REPORTING MODULE, which generates PDF and CSV exports for Staff and Admin users. This structure is consistent with the Data Flow Diagram referenced in the project documentation.

11. API ARCHITECTURE (ACTUAL ENDPOINTS)

11.1 Authentication Endpoints (/api/auth/)

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| POST | /api/auth/login/ | Public | JWT login — returns access + refresh tokens and user data |
| POST | /api/auth/register/ | Public | Account creation — requires PLMun email |
| POST | /api/auth/token/refresh/ | Public | Refresh access token using refresh token |
| GET/PUT | /api/auth/profile/ | Authenticated | View or update own profile |
| POST | /api/auth/profile/password/ | Authenticated | Change own password |
| POST | /api/auth/profile/picture/ | Authenticated | Upload or update avatar image |

11.2 Inventory Endpoints (/api/inventory/)

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| GET | /api/inventory/ | Faculty+ | List items (paginated, filtered by role & access_level) |
| POST | /api/inventory/ | Staff+ | Create new inventory item |
| GET/PUT/DELETE | /api/inventory/{id}/ | Staff+ (write) | CRUD operations on a specific item |
| GET | /api/inventory/low_stock/ | Staff+ | Items with quantity ≤ 5 |
| GET | /api/inventory/out_of_stock/ | Staff+ | Items with quantity = 0 |
| GET | /api/inventory/stats/ | Faculty+ | Aggregated inventory statistics for dashboard |

11.3 Request Endpoints (/api/requests/)

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| GET | /api/requests/ | Authenticated | List requests (own for Student/Faculty; all for Staff+) |
| POST | /api/requests/ | Authenticated | Submit new borrow/supply request |
| POST | /api/requests/{id}/approve/ | Staff+ | Approve request (self-approval blocked) |
| POST | /api/requests/{id}/reject/ | Staff+ | Reject request with mandatory reason |
| POST | /api/requests/{id}/complete/ | Staff+ | Mark request as completed |
| POST | /api/requests/{id}/cancel/ | Owner only | Cancel own pending request |
| GET/POST | /api/requests/{id}/comments/ | Authenticated | View or add comments on a request |
| POST | /api/requests/check_overdue/ | Staff+ | Trigger overdue detection and notifications |

12. PROGRAMMING TOOLS

| Category | Tool / Technology | Version | Purpose |
| --- | --- | --- | --- |
| Frontend Framework | React | 18 | Component-based UI development |
| Frontend Build Tool | Vite | 5 | Fast bundler and development server |
| Client-Side Routing | React Router | v6 | SPA navigation without full page reloads |
| State Management | Zustand | Latest | Auth state with localStorage persistence |
| HTTP Client | Axios | Latest | API communication with JWT interceptors |
| Icon Library | Lucide React | Latest | SVG icon set for UI components |
| PDF Generation | jsPDF + AutoTable | Latest | Client-side report PDF export |
| CSV Export | file-saver | Latest | Client-side CSV data download |
| Backend Framework | Django | 6.0 | Python server-side web framework |
| REST API Layer | Django REST Framework | Latest | Serializers, ViewSets, Pagination, Throttling |
| Authentication | SimpleJWT | Latest | JWT access/refresh token management |
| CORS Handling | django-cors-headers | Latest | Cross-origin request policy enforcement |
| API Documentation | drf-spectacular | Latest | Auto-generated Swagger and ReDoc docs |
| Rate Limiting | django-ratelimit | Latest | Brute-force protection on auth endpoints |
| Env Configuration | python-dotenv | Latest | Secure management of environment variables |
| Database | PostgreSQL | 18 | Relational production database |
| Static File Serving | WhiteNoise | Latest | Serve static files in production (no nginx) |
| WSGI Server | Gunicorn | Latest | Production Django application server |
| Frontend Deployment | Vercel | Latest | Static React build hosting with CDN |
| Backend Deployment | Railway | Latest | Cloud hosting for Django + PostgreSQL 18 |
| Version Control | Git / GitHub | Latest | Source code management and collaboration |
| Development IDE | Visual Studio Code | Latest | Primary code editor with extensions |

13. PEOPLEWARE REQUIREMENTS

| Role | Team Member(s) | Responsibilities | Required Skills |
| --- | --- | --- | --- |
| Project Leader / Full-Stack Developer | Wagwag, Byron Scott G. | System architecture, backend API development, deployment (Railway + Vercel), project coordination and timeline management | Django 6.0, React 18, PostgreSQL 18, REST API design, JWT, Git |
| Frontend Developer | Bondame, Sean Allen G. | React UI development, component design, routing (React Router v6), state management (Zustand), Axios integration, PDF/CSV export | React 18, Vite 5, Zustand, Axios, Lucide React, jsPDF |
| Backend Developer | Dela Cruz, Charisse F. | Django ViewSet development, serializer design, permissions (IsStaffOrAbove, IsAdmin), request workflow logic, atomic stock deduction | Django REST Framework, SimpleJWT, PostgreSQL, python-dotenv, django-ratelimit |
| Backend/DB Support & QA | Husain, Stephan Yder | Database design and migrations, audit log implementation, notification system, quality assurance testing, API testing | PostgreSQL 18, Django ORM, Postman/Swagger, software testing methodologies |

In addition to the core development team, the following external stakeholders contribute to the peopleware ecosystem of the PLMun Inventory Nexus project:

| External Role | Stakeholder | Contribution |
| --- | --- | --- |
| Academic Supervisor | Mr. Melchor Paz | Guidance, evaluation, and approval of project deliverables per SE1 course requirements |
| End User Representatives | PLMun Faculty, Staff, Students | Participation in requirements gathering, UAT, and feedback provision |
| Institutional IT Support | PLMun IT Department | Post-deployment system administration, server access provisioning, network infrastructure support |