Lead Developer

Full-Stack Engineer / Product Owner

PLMun Inventory Nexus

BSCS 3D — Software Engineering 1

Pamantasan ng Lungsod ng Muntinlupa

Prof. Mr. Melchor Paz — Academic Year 2025–2026

Mendoza, John Erick D.

# 1. Role Overview

As the Lead Developer, I was responsible for the overall technical architecture, system design, and development coordination of the PLMun Inventory Nexus. I served as the bridge between design decisions and implementation, ensuring all team members could contribute effectively while maintaining code quality and system coherence.

Additionally, I served as the Product Owner under the Scrum framework — prioritizing the product backlog, defining acceptance criteria for user stories, and serving as the primary liaison with our professor/stakeholder (Prof. Mr. Melchor Paz).

## Dual Role Justification

Combining Lead Developer and Product Owner is uncommon in industry but practical in an academic setting with a 6-member team. This allowed technical feasibility to directly inform backlog prioritization, reducing rework and enabling faster sprint planning.

# 2. Responsibilities

## Technical Leadership

- Defined the system architecture (React + Django REST Framework + PostgreSQL)

- Established coding standards, project structure, and Git workflow

- Reviewed pull requests and resolved merge conflicts

- Made final technical decisions on disputed approaches

## Full-Stack Development

- Implemented critical backend systems (authentication, security, API endpoints)

- Built frontend features when needed (dashboard, settings, integration)

- Designed and maintained the database schema

- Optimized performance and fixed cross-cutting bugs

## Product Ownership

- Maintained and prioritized the Product Backlog

- Wrote user stories with acceptance criteria

- Accepted or rejected completed stories during Sprint Reviews

- Communicated with the professor on project progress and requirements

## DevOps & Deployment

- Set up the development environment (Vite, Django, virtual environments)

- Configured production deployment on Render.com

- Managed environment variables, CORS, static files, and database migrations

- Established branch protection and CI/CD pipeline

# 3. Technical Contributions by Sprint

## Sprint 0: Foundation (Nov – Dec 2025)

| Task | Description | Status |
| --- | --- | --- |
| System Architecture Design | Selected React 18 + Vite 5 (frontend) and Django 6.0 + DRF (backend) with PostgreSQL | Done |
| Database Schema Design | Designed 6 models: User, Item, Request, Comment, Notification, AuditLog | Done |
| Git Workflow | Established feature-branch workflow with main protection and PR reviews | Done |
| Development Environment | Created project boilerplate, folder structure, and dev scripts | Done |
| Tech Stack Decision Document | Documented why React/Django/PostgreSQL over alternatives | Done |

Key Decision: Chose Django REST Framework over Express.js/Node.js because: built-in ORM with migrations eliminates raw SQL; Admin panel provides instant database management; SimpleJWT integrates natively; team already had Python familiarity from other courses.

## Sprint 1: Authentication & Core (Jan 1 – 14, 2026)

| Task | Description | Status |
| --- | --- | --- |
| JWT Authentication System | Implemented access/refresh token flow with SimpleJWT | Done |
| Progressive Lockout | Built brute-force protection: 5 failed attempts → 15-minute lockout | Done |
| Permission Classes | Created IsAdmin, IsStaffOrAbove, IsFacultyOrAbove with role hierarchy | Done |
| Token Refresh Mechanism | Automatic silent refresh before token expiry via Axios interceptor | Done |
| Password Security | Integrated Django's password validators + frontend strength meter | Done |

### Technical Detail — JWT Flow

1. User logs in → Server returns {access_token, refresh_token}

2. Access token (short-lived: 60 min) → Stored in memory (Zustand)

3. Refresh token (long-lived: 7 days) → Stored in localStorage

4. Axios interceptor detects 401 → Auto-refresh using refresh token

5. If refresh fails → User redirected to login

### Technical Detail — Role Hierarchy

ROLE_HIERARCHY = {

'STUDENT': 0,

'FACULTY': 1,

'STAFF':   2,

'ADMIN':   3,

}

def has_min_role(self, min_role):

return ROLE_HIERARCHY.get(self.role, 0) >= ROLE_HIERARCHY.get(min_role, 999)

## Sprint 2: Inventory Management (Jan 15 – 28, 2026)

| Task | Description | Status |
| --- | --- | --- |
| Image Upload System | Multipart form upload with ImageField, file validation, and URL resolution | Done |
| Inventory ViewSet | Co-developed CRUD endpoints with search, filter, and pagination support | Done |
| Access Level Enforcement | Ensured items respect access_level field for role-based visibility | Done |
| API Serializer Design | Designed camelCase serializer output with SerializerMethodField for computed values | Done |

Key Decision: Used camelCase serialization (e.g., isReturnable, borrowDuration) in API responses despite Django's snake_case convention. This eliminated the need for frontend field mapping and reduced bugs from naming mismatches.

## Sprint 3: Request Workflow (Feb 1 – 14, 2026)

| Task | Description | Status |
| --- | --- | --- |
| Request Approval Workflow | Full lifecycle: PENDING → APPROVED → RELEASED → RETURNED/OVERDUE | Done |
| Atomic Stock Deduction | Used Django's F() expressions to prevent race conditions on stock updates | Done |
| Notification Deduplication | 24-hour cooldown per notification type per user to prevent spam | Done |
| Overdue Detection System | Automated detection of overdue items with user flagging | Done |
| Soft Delete (is_cleared) | Requests hidden from active list but preserved for reports/audit | Done |

### Technical Detail — Atomic Stock Update

# Prevents race condition when two staff approve simultaneously

Item.objects.filter(id=item.id, quantity__gte=quantity).update(

quantity=F('quantity') - quantity

)

# If no rows updated → insufficient stock → reject

### Technical Detail — Notification Cooldown

recent = Notification.objects.filter(

recipient=user,

request=request_obj,

type=notif_type,

created_at__gte=now() - timedelta(hours=24)

).exists()

if recent:

return  # Skip — already notified within 24h

## Sprint 4: Dashboard & Polish (Feb 15 – Mar 1, 2026)

| Task | Description | Status |
| --- | --- | --- |
| Dashboard Analytics | Built role-specific dashboard with live stats, charts, and low stock alerts | Done |
| CSV Export Utility | Export filtered data to .csv with proper encoding and headers | Done |
| PDF Export Utility | Generate PDF reports using jsPDF with formatted tables | Done |
| Audit Log System | Complete action logging with log_action() helper across all ViewSets | Done |
| Performance Optimization | Lazy loading, memoization, select_related/prefetch_related for N+1 prevention | Done |

## Post-Sprint: Testing & Hardening (Mar – Apr 2026)

| Task | Description | Status |
| --- | --- | --- |
| Security Hardening | Rate limiting, CORS configuration, token blacklisting, input sanitization | Done |
| Inventory Reseeding | Created seed script with accurate priority/returnable settings for 80 items | Done |
| Secure History Clear | Password-protected history clearing with admin-configurable passcode | Done |
| Student ID Integration | Added student ID tracking to users and request serializers | Done |
| Bug Fixes | Fixed dynamic Tailwind classes, autofill issues, notification spam, dead code | Done |

# 4. Architecture & Design Decisions

## System Architecture

React 18 SPA (Vite 5)  ◄──HTTPS/JSON + JWT──►  Django REST API (DRF 3.15)  ◄──ORM──►  PostgreSQL (Render)

Port: 5173                                        Port: 8000

## Tech Stack Decisions

| Concern | Choice | Reason |
| --- | --- | --- |
| Frontend Framework | React 18 + Vite 5 | Component-based, large ecosystem, fast HMR with Vite |
| Backend Framework | Django + DRF | Built-in ORM, admin panel, SimpleJWT support |
| Database | PostgreSQL | ACID compliance, concurrent access, hosted free on Render |
| State Management | Zustand | Simpler than Redux, no boilerplate, TypeScript-friendly |
| Styling | Tailwind CSS | Utility-first, dark mode support, consistent design |
| Deployment | Render.com | Free tier, auto-deploy from GitHub, managed PostgreSQL |

## Database Schema Design

User (CustomUser)

├── id, username, email, password

├── role (STUDENT/FACULTY/STAFF/ADMIN)

├── student_id, department, phone, avatar

├── is_flagged, overdue_count

└── has_min_role() method

Item

├── id, name, category, description, image

├── quantity, status, location, access_level

├── priority (HIGH/MEDIUM/LOW)

├── is_returnable, borrow_duration, borrow_duration_unit

└── status_note, maintenance_eta

Request

├── id, item (FK), item_name (denormalized)

├── requested_by (FK), quantity, purpose

├── status (PENDING/APPROVED/REJECTED/COMPLETED/RETURNED/CANCELLED)

├── approved_by, approved_at, rejection_reason

├── expected_return, returned_at

└── is_cleared (soft delete)

Comment      → belongs to Request

Notification → recipient, sender, type, message, is_read

AuditLog     → user, action, details, ip_address, timestamp

# 5. Tools & Technologies Used

| Category | Tool | Purpose |
| --- | --- | --- |
| Language | Python 3.12 | Backend logic |
| Language | JavaScript (ES2022) | Frontend logic |
| Framework | Django 6.0, DRF 3.15 | REST API server |
| Framework | React 18, Vite 5 | SPA frontend |
| Database | PostgreSQL 16 | Production data store |
| Database | SQLite3 | Local development |
| Auth | SimpleJWT | JWT token management |
| Styling | Tailwind CSS 3.4 | UI styling framework |
| Charts | Recharts | Dashboard visualizations |
| State | Zustand | Client-side state management |
| HTTP | Axios | API requests with interceptors |
| Routing | React Router 6 | Client-side navigation |
| Export | jsPDF, Custom CSV | Report generation |
| Icons | Lucide React | Consistent icon library |
| Git | GitHub | Version control, project board |
| Deploy | Render.com | Cloud hosting |
| Editor | VS Code | Development IDE |

# 6. Key Code Contributions

## Files Authored or Significantly Modified

### Backend (Django)

- config/settings.py — Project configuration, CORS, JWT settings, middleware

- apps/authentication/models.py — Custom User model with role hierarchy

- apps/authentication/views.py — Login, register, lockout, profile, audit log endpoints

- apps/requests/views.py — RequestViewSet with approve, reject, release, return, overdue actions

- apps/inventory/views.py — ItemViewSet with status transitions, low stock, and search

- seed_items.py — Inventory seeding script with 80 items across 4 categories

### Frontend (React)

- src/store/authStore.js — Zustand auth store with token refresh logic

- src/pages/Dashboard.jsx — Role-specific dashboard with charts and alerts

- src/pages/Settings.jsx — Settings page orchestration (8 tabs)

- src/utils/roles.js — Frontend role hierarchy and permission matrix

- src/utils/exportUtils.js — CSV and PDF export utilities

- src/services/*.js — API service layer

## Estimated Lines of Code Contributed

| Area | Estimated LOC |
| --- | --- |
| Backend (Python) | ~2,500 |
| Frontend (React/JS) | ~5,000 |
| Configuration & DevOps | ~500 |
| Documentation | ~3,000 |
| Total | ~11,000 |

# 7. Challenges Faced & Solutions

## Challenge 1: Token Refresh Race Condition

Problem: Multiple API calls failing simultaneously caused multiple refresh requests, leading to token invalidation loops.

Solution: Implemented a request queue pattern — the first 401 triggers a refresh, subsequent requests wait for the refresh to complete, then all retry with the new token.

## Challenge 2: Dynamic Tailwind Classes

Problem: Using template literals for Tailwind classes (e.g., `bg-${color}-500`) broke in production because JIT can't detect dynamic class names.

Solution: Replaced all dynamic class constructions with lookup objects containing full, static class strings that Tailwind can discover at build time.

## Challenge 3: Notification Spam

Problem: Overdue items generated repeated notifications every time the overdue check ran, flooding users.

Solution: Added a 24-hour cooldown per (recipient, request, notification_type) combination using a database query before creation.

## Challenge 4: Concurrent Stock Approval

Problem: Two staff members approving the same request simultaneously could over-deplete stock.

Solution: Used Django's F() expressions with a conditional update (quantity__gte=requested) — the second approval's update affects 0 rows, triggering a rejection.

## Challenge 5: CORS & Deployment

Problem: React dev server on port 5173 and Django on port 8000 caused CORS errors. Production on Render.com had different domain requirements.

Solution: Configured django-cors-headers with environment-specific allowed origins. Used middleware for proper preflight handling.

# 8. Deployment & DevOps

## Development Workflow

- Create feature branch: git checkout -b feature/US-XX-description

- Develop and test locally

- Push and create Pull Request

- Code review by at least 1 team member

- Merge to main → Auto-deploy to Render.com

- Verify on production

## Deployment Architecture (Render.com)

GitHub (main branch)

↓ Auto-deploy webhook

┌────────────────────────────┐

│ Render.com                 │

│  ├── Web Service (Django)  │ ← Backend API

│  │   └── Gunicorn WSGI     │

│  ├── Static Files (Vite)   │ ← Frontend build

│  └── PostgreSQL Database   │ ← Managed DB

└────────────────────────────┘

## Environment Variables Managed

SECRET_KEY, DEBUG, DATABASE_URL, ALLOWED_HOSTS,

CORS_ALLOWED_ORIGINS, JWT_ACCESS_LIFETIME,

JWT_REFRESH_LIFETIME, RENDER_EXTERNAL_HOSTNAME

# 9. Summary of Deliverables

## Code Deliverables

- Complete backend REST API (20+ endpoints)

- Authentication system with JWT, lockout, and role hierarchy

- Request approval workflow with atomic operations

- Dashboard with analytics and export capabilities

- Audit logging system for administrative accountability

- Inventory seeding with 80 production-ready items

- Security hardening (rate limiting, CORS, token blacklisting)

## Documentation Deliverables

- System architecture document

- Database design documentation

- Security testing documentation

- Scrum process documentation (as Product Owner)

- API endpoint documentation

- Deployment guide

## Leadership Deliverables

- Product Backlog with 25 user stories (132 story points)

- Sprint planning for 4 sprints

- Code review and quality assurance

- Technical mentoring for team members

- Git workflow and branch protection setup

- Production deployment and maintenance