UI/UX Designer

Scrum Master — Role Documentation

PLMun Inventory Nexus

BSCS 3D — Software Engineering 1

Pamantasan ng Lungsod ng Muntinlupa

Prof. Mr. Melchor Paz — Academic Year 2025–2026

Olazo, Charl Stephen

# 1. Role Overview

I held a dual role in the PLMun Inventory Nexus project:

- UI/UX Designer — Responsible for the visual identity, wireframes, user flows, design system, and overall user experience of the application.

- Scrum Master — Facilitated Scrum ceremonies (sprint planning, daily standups, sprint reviews, retrospectives), removed blockers, and ensured the team followed Agile processes.

This dual role ensured that design decisions were always aligned with sprint delivery timelines, and that the team stayed productive throughout each sprint cycle.

# 2. Responsibilities

## UI/UX Design

- Created wireframes and high-fidelity mockups for all pages in Figma

- Defined the visual design system (colors, typography, spacing, components)

- Designed user flows for key workflows (login → request → approval)

- Ensured consistent design language across all pages and components

- Conducted design reviews with the frontend developer during implementation

- Designed responsive layouts for desktop (1440px), tablet (768px), and mobile (375px)

## Scrum Master

- Facilitated all 4 Scrum ceremonies per sprint

- Tracked sprint progress on the GitHub Projects Kanban board

- Identified and escalated blockers during daily standups

- Maintained sprint velocity tracking and burndown charts

- Ensured the team adhered to the Definition of Done

- Mediated technical discussions and scope decisions

# 3. Contributions by Sprint

## Sprint 0: Foundation (Nov – Dec 2025)

| Task | Description | Status |
| --- | --- | --- |
| Wireframes (All Pages) | Low-fidelity wireframes for Login, Dashboard, Inventory, Requests, Settings | Done |
| UI Style Guide | Color palette, typography, spacing scale, and component library definition | Done |
| User Flow Diagrams | Flow charts for login, registration, request submission, and approval | Done |
| Figma Prototype | Interactive clickable prototype for stakeholder review | Done |

## Sprint 1: Authentication & Core (Jan 1 – 14, 2026)

| Task | Description | Status |
| --- | --- | --- |
| Login Page Mockup | High-fidelity design with university branding, split-panel layout | Done |
| Register Page Mockup | Role-selector design, progressive disclosure for student-specific fields | Done |
| Sidebar Navigation Design | Collapsible sidebar with role-based menu items, icon + label layout | Done |
| Co-implementation: Sidebar | Paired with Dave to translate sidebar design to React code | Done |
| Sprint 1 Ceremonies | Facilitated planning, standups, review, and retrospective | Done |

### Design Decision — Split Panel Login

┌──────────────────────────────────────┐

│  LEFT PANEL (40%)  │  RIGHT PANEL     │

│  University Info   │  Login Form      │

│  Background Image  │  Email/Password  │

│  Branding          │  Remember Me     │

│  "Learn More"      │  Sign In Button  │

└──────────────────────────────────────┘

Rationale: The split-panel layout provides context (university branding) alongside the functional login form. Users immediately identify the system as a PLMun application.

## Sprint 2: Inventory Management (Jan 15 – 28, 2026)

| Task | Description | Status |
| --- | --- | --- |
| Inventory Card Design | Designed card layout with image, metadata grid, action buttons | Done |
| Item Detail Modal Design | Created the modal layout with 2-column info grid and priority badges | Done |
| Add/Edit Form Design | Designed the item form with grouped sections and smart defaults | Done |
| Color System | Defined status colors (emerald=available, blue=in-use, amber=maintenance, gray=retired) | Done |
| Dark Mode Design | Created dark mode color variants for all components | Done |
| Tailwind CSS Design System | Set up design tokens, custom colors, and utility extensions | Done |
| Co-implementation: Cards | Worked with Dave on InventoryItemCard component styling | Done |
| Sprint 2 Ceremonies | All Scrum events facilitated | Done |

### Design System — Status Colors

| Status | Light Mode | Dark Mode | Rationale |
| --- | --- | --- | --- |
| Available | Emerald-100/700 | Emerald-900/400 | Green = positive, ready to use |
| In Use | Blue-100/700 | Blue-900/400 | Blue = neutral, currently active |
| Maintenance | Amber-100/700 | Amber-900/400 | Yellow = caution, needs attention |
| Retired | Gray-100/700 | Gray-800/400 | Gray = inactive, decommissioned |

## Sprint 3: Request Workflow (Feb 1 – 14, 2026)

| Task | Description | Status |
| --- | --- | --- |
| Request List Design | Designed request cards with status badges and action buttons per role | Done |
| Request Detail Design | Status timeline, metadata section, and comment thread layout | Done |
| Notification Design | Bell icon with badge, dropdown with grouped notification items | Done |
| Due Countdown Design | Color-coded countdown with urgency states (green → amber → red → pulse) | Done |
| Sprint 3 Ceremonies | All Scrum events facilitated (highest-pointed sprint: 37 pts) | Done |

## Sprint 4: Dashboard & Polish (Feb 15 – Mar 1, 2026)

| Task | Description | Status |
| --- | --- | --- |
| Dashboard Layout Design | Role-specific layouts with stat cards, charts, and alerts | Done |
| Chart Design | Consistent chart styling with Recharts (colors, tooltips, legends) | Done |
| Settings Page Design | Tab-based navigation with 8 settings sections | Done |
| Login Landing Content | Designed 'About', 'Team', and 'Methodology' tabs for login page | Done |
| Co-implementation: Landing | Worked with Dave on Login page landing content | Done |
| Final Design Review | Complete visual audit of all pages for consistency | Done |
| Sprint 4 Ceremonies | Final sprint events including project retrospective | Done |

# 4. Design System & Principles

## Design Principles

| Principle | Implementation |
| --- | --- |
| Consistency | Same color tokens, spacing scale, and typography across all pages |
| Hierarchy | Clear visual hierarchy using font size, weight, and color contrast |
| Accessibility | Minimum 4.5:1 contrast ratio, focus indicators, semantic HTML |
| Feedback | Loading states, hover effects, success/error messages for every action |
| Progressive Disclosure | Show only relevant options based on user role and context |

## Color Palette

Primary:    #6366f1 (Indigo-500) — Buttons, links, active states

Success:    #10b981 (Emerald-500) — Available status, success messages

Warning:    #f59e0b (Amber-500) — Low stock, due soon, warnings

Danger:     #ef4444 (Red-500) — Out of stock, overdue, errors

Info:       #3b82f6 (Blue-500) — In-use status, informational

Background (Light):  #f9fafb (Gray-50)

Background (Dark):   #111827 (Gray-900)

Card (Light):        #ffffff

Card (Dark):         #1f2937 (Gray-800)

## Typography

Font Family:   Inter (Google Fonts) — Clean, modern, highly legible

Headings:      font-bold, tracking-tight

Body:          text-sm (14px) for data-dense pages

Labels:        text-xs (12px), uppercase, font-bold, tracking-wider

## Spacing Scale (8px base)

0.5: 2px  — Tight icon gaps

1:   4px  — Inline element spacing

2:   8px  — Component internal padding (compact)

3:   12px — Card padding, gaps

4:   16px — Section spacing

6:   24px — Major section gaps

8:   32px — Page section spacing

## Component Library Design Specs

| Component | Specs |
| --- | --- |
| Button | rounded-xl, py-2.5, font-semibold, hover:scale-[1.02] |
| Card | rounded-xl, shadow-sm, border, hover:shadow-md transition |
| Modal | centered overlay, max-w-md/lg, slide-up animation |
| Input | rounded-xl, py-3, focus ring with primary color glow |
| Badge | rounded-full, px-2.5, text-xs, font-bold |
| Table | rounded-xl wrapper, hover row highlight, sticky header |

# 5. Scrum Master Activities

## Ceremonies Facilitated

| Ceremony | Frequency | Total Sessions | Format |
| --- | --- | --- | --- |
| Sprint Planning | Start of sprint | 4 sessions | Discord voice (2 hrs) |
| Daily Standup | Daily | ~40 sessions | Messenger text (15 min) |
| Sprint Review | End of sprint | 4 sessions | Discord voice + screen share (1 hr) |
| Sprint Retrospective | After review | 4 sessions | Discord voice (45 min) |

## Artifacts Maintained

| Artifact | Tool |
| --- | --- |
| Product Backlog | GitHub Issues |
| Sprint Backlog | GitHub Projects (Kanban) |
| Velocity Chart | Manual tracking in spreadsheet |
| Burndown Chart | Manual tracking per sprint |

## Blockers Identified & Resolved

| Sprint | Blocker | Resolution |
| --- | --- | --- |
| Sprint 1 | API contract mismatch between frontend and backend | Created shared Postman collection |
| Sprint 2 | Dark mode colors inconsistent across pages | Created centralized color token system |
| Sprint 3 | Scope creep on notification features | Deferred email notifications to backlog |
| Sprint 4 | Academic calendar conflict (midterms) | Redistributed tasks, used async standups |

# 6. Tools Used

| Tool | Purpose |
| --- | --- |
| Figma | Wireframes, mockups, interactive prototypes |
| Tailwind CSS | Design system implementation |
| GitHub Projects | Kanban board for sprint tracking |
| Discord | Voice calls for sprint ceremonies |
| Messenger | Daily standup text updates |
| Google Sheets | Velocity tracking and burndown charts |
| Chrome DevTools | Responsive design testing |

# 7. Key Design Contributions

## Wireframes & Mockups Delivered

| Page | Wireframe | High-Fidelity | Responsive Variants |
| --- | --- | --- | --- |
| Login | Yes | Yes | Desktop, Mobile |
| Register | Yes | Yes | Desktop, Mobile |
| Dashboard | Yes | Yes | Desktop, Tablet, Mobile |
| Inventory | Yes | Yes | Desktop (table), Mobile (cards) |
| Requests | Yes | Yes | Desktop, Mobile |
| Reports | Yes | Yes | Desktop, Mobile |
| Settings | Yes | Yes | Desktop, Mobile |

## User Flows Designed

- Authentication Flow: Register → Verify Email → Login → Dashboard

- Borrow Request Flow: Browse Inventory → Select Item → Submit Request → Wait for Approval → Receive Item → Return Item

- Staff Approval Flow: View Pending Requests → Review Details → Approve/Reject → Release Item → Process Return

- Admin Management Flow: Manage Users → Assign Roles → View Audit Logs → System Settings

# 8. Challenges Faced & Solutions

## Challenge 1: Design-to-Code Translation

Problem: Some Figma designs used effects (blur, complex gradients) that didn't translate perfectly to Tailwind CSS.

Solution: Iterated with Dave during implementation. Simplified some designs while maintaining the overall aesthetic. Used CSS custom properties for complex effects.

## Challenge 2: Dual Role Time Management

Problem: Balancing design work with Scrum Master facilitation duties.

Solution: Front-loaded design work early in each sprint (days 1-3), then switched to facilitation mode. Used templates for standup formats and sprint artifacts to save time.

## Challenge 3: Dark Mode Design

Problem: Designing for both light and dark modes doubles the design work.

Solution: Designed in light mode first, then created a systematic dark mode mapping: backgrounds darken, text lightens, colors shift to lower opacity. This systematic approach reduced per-component design time.

# 9. Summary of Deliverables

## Design Deliverables

- Wireframes for all 7 pages (low-fidelity)

- High-fidelity mockups for all pages (Figma)

- Interactive prototype for stakeholder review

- Design system documentation (colors, typography, spacing, components)

- User flow diagrams (4 primary flows)

- Dark mode design variants

- Responsive design specs (desktop, tablet, mobile)

## Scrum Master Deliverables

- Facilitated 4 sprint planning sessions

- ~40 daily standups moderated

- 4 sprint reviews conducted

- 4 sprint retrospectives with action items

- GitHub Projects board maintained

- Velocity and burndown tracking