QA & Documentation

Specialist — Role Documentation

PLMun Inventory Nexus

BSCS 3D — Software Engineering 1

Pamantasan ng Lungsod ng Muntinlupa

Prof. Mr. Melchor Paz — Academic Year 2025–2026

Peneverde Jr., Salvador B.

# 1. Role Overview

As the QA & Documentation Specialist, I was responsible for ensuring the quality and reliability of the PLMun Inventory Nexus through systematic testing, and for creating comprehensive documentation that enables users, developers, and stakeholders to understand and use the system effectively.

I served as the bridge between development and the end user — verifying that features work as specified, identifying bugs before deployment, and writing documentation that makes the system accessible to non-technical users (students, faculty, and staff at PLMun).

# 2. Responsibilities

## Quality Assurance

- Created and executed test plans for each sprint

- Performed manual functional testing for all user stories

- Conducted cross-browser compatibility testing (Chrome, Firefox, Edge)

- Tested responsive design on multiple device sizes

- Identified, documented, and tracked bugs to resolution

- Performed regression testing after bug fixes

- Validated the Definition of Done for each user story

## Documentation

- Authored the User Manual with step-by-step guides for all roles

- Created the Security Testing Documentation

- Contributed to the Database Design Documentation

- Wrote the UI/UX Design Documentation

- Created test case documentation with expected vs. actual results

- Documented known issues and limitations

# 3. Contributions by Sprint

## Sprint 0: Foundation (Nov – Dec 2025)

| Task | Description | Status |
| --- | --- | --- |
| Feasibility Study | Authored the feasibility study document covering technical, operational, and economic feasibility | Done |
| Test Plan Template | Created test plan structure for consistent sprint testing | Done |

## Sprint 1: Authentication & Core (Jan 1 – 14, 2026)

| Task | Description | Status |
| --- | --- | --- |
| Auth Flow Testing | Tested login, register, logout, and token refresh flows | Done |
| Lockout Testing | Verified progressive lockout activates after 5 failed attempts | Done |
| Role Access Testing | Tested role-based page access (student, faculty, staff, admin) | Done |
| Cross-Browser Test | Verified auth pages on Chrome, Firefox, and Edge | Done |
| Bug Reports | Identified 4 bugs, all resolved within sprint | Done |

### Sprint 1 Test Summary

| Test Area | Test Cases | Passed | Failed | Fixed |
| --- | --- | --- | --- | --- |
| Registration | 8 | 7 | 1 | Yes |
| Login | 6 | 5 | 1 | Yes |
| Lockout | 4 | 4 | 0 | — |
| Role Access | 12 | 10 | 2 | Yes |
| Total | 30 | 26 | 4 | Yes |

## Sprint 2: Inventory Management (Jan 15 – 28, 2026)

| Task | Description | Status |
| --- | --- | --- |
| CRUD Testing | Tested add, edit, delete, and view inventory items | Done |
| Search & Filter Testing | Verified search by name, category filter, status filter | Done |
| Image Upload Testing | Tested image upload with various formats and sizes | Done |
| Responsive Testing | Verified card/table view on mobile, tablet, and desktop | Done |
| Dark Mode Testing | Checked all pages for readability in dark mode | Done |
| Bug Reports | Identified 6 bugs, all resolved within sprint | Done |

### Sprint 2 Test Summary

| Test Area | Test Cases | Passed | Failed | Fixed |
| --- | --- | --- | --- | --- |
| Add Item | 8 | 7 | 1 | Yes |
| Edit Item | 6 | 6 | 0 | — |
| Delete Item | 4 | 4 | 0 | — |
| Search/Filter | 10 | 8 | 2 | Yes |
| Image Upload | 6 | 4 | 2 | Yes |
| Dark Mode | 7 | 6 | 1 | Yes |
| Total | 41 | 35 | 6 | Yes |

## Sprint 3: Request Workflow (Feb 1 – 14, 2026)

| Task | Description | Status |
| --- | --- | --- |
| Request Lifecycle Testing | Full flow: submit → approve → release → return | Done |
| Rejection Flow Testing | Verified reject with reason and re-submission | Done |
| Notification Testing | Tested all 4 notification types fire correctly | Done |
| Overdue Detection Testing | Verified overdue items are flagged correctly | Done |
| Comment System Testing | Tested comment creation and display | Done |
| Edge Case Testing | Tested: zero stock approval, duplicate requests, concurrent access | Done |
| Bug Reports | Identified 8 bugs (highest this sprint), all resolved | Done |

### Sprint 3 Test Summary

| Test Area | Test Cases | Passed | Failed | Fixed |
| --- | --- | --- | --- | --- |
| Submit Request | 10 | 8 | 2 | Yes |
| Approve/Reject | 8 | 7 | 1 | Yes |
| Release/Return | 6 | 5 | 1 | Yes |
| Notifications | 8 | 5 | 3 | Yes |
| Overdue | 4 | 4 | 0 | — |
| Comments | 4 | 3 | 1 | Yes |
| Total | 40 | 32 | 8 | Yes |

## Sprint 4: Dashboard & Polish (Feb 15 – Mar 1, 2026)

| Task | Description | Status |
| --- | --- | --- |
| Dashboard Testing | Verified stats, charts, and role-specific content | Done |
| Export Testing | Tested CSV, PDF, and Print exports for data accuracy | Done |
| Settings Testing | Verified all 8 settings tabs function correctly | Done |
| Audit Log Testing | Verified all actions are logged with correct details | Done |
| Final Regression | Complete regression test of all features before production | Done |
| User Manual | Authored complete user manual for all 4 roles | Done |
| Security Testing Documentation | Documented all security tests and results | Done |

## Post-Sprint: Hardening (Mar – Apr 2026)

| Task | Description | Status |
| --- | --- | --- |
| UAT Documentation | Documented User Acceptance Testing procedures and results | Done |
| Bug Fix Verification | Re-tested all previously reported bugs after fixes | Done |
| Final User Manual Update | Updated manual with latest features and screenshots | Done |

# 4. Testing Methodology

## Test Strategy

1. Requirements Review → Understand acceptance criteria

2. Test Case Design  → Write test cases with expected results

3. Test Execution    → Manual testing on dev environment

4. Bug Reporting     → Document issues with reproduction steps

5. Verification      → Re-test after developer fixes

6. Regression        → Ensure fixes don't break existing features

## Test Categories

| Category | Description | When |
| --- | --- | --- |
| Functional Testing | Verify features work per acceptance criteria | Every sprint |
| UI/UX Testing | Check visual consistency, layout, dark mode | Every sprint |
| Cross-Browser Testing | Chrome, Firefox, Edge compatibility | Sprint 1, 4 |
| Responsive Testing | Mobile (375px), Tablet (768px), Desktop (1440px) | Sprint 2, 4 |
| Security Testing | Auth bypass, injection, CORS, role escalation | Sprint 1, 4 |
| Regression Testing | Re-test previous features after new changes | Sprint 3, 4 |
| Edge Case Testing | Boundary values, error states, empty states | Sprint 3 |

## Bug Report Format

Bug ID: BUG-XXX

Title: [Short description]

Severity: Critical / High / Medium / Low

Sprint: Sprint X

Page: [Page name]

Steps to Reproduce:

1. [Step 1]

2. [Step 2]

3. [Step 3]

Expected Result: [What should happen]

Actual Result:   [What actually happened]

Browser: Chrome 122 / Firefox 126 / Edge 122

Screenshot: [attached]

Assigned To: [Developer name]

Status: Open → In Progress → Resolved → Verified

## Bug Metrics

| Sprint | Bugs Found | Critical | High | Medium | Low | Resolved |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | 4 | 0 | 2 | 1 | 1 | 4/4 |
| Sprint 2 | 6 | 0 | 1 | 3 | 2 | 6/6 |
| Sprint 3 | 8 | 1 | 3 | 2 | 2 | 8/8 |
| Sprint 4 | 5 | 0 | 1 | 2 | 2 | 5/5 |
| Total | 23 | 1 | 7 | 8 | 7 | 23/23 |

# 5. Test Cases & Results

## Security Tests Executed

| Test | Method | Result |
| --- | --- | --- |
| SQL Injection via login | Injected ' OR 1=1 -- in email field | Blocked — Django ORM parameterized queries |
| XSS in comment field | Injected <script>alert('xss')</script> | Blocked — React auto-escapes JSX output |
| JWT Token Expiry | Used expired access token for API call | Returns 401, triggers token refresh |
| Role Escalation | Modified JWT payload to change role | Blocked — Server validates against database |
| CORS Bypass | Sent request from unauthorized origin | Blocked — django-cors-headers rejects |
| Brute Force Login | Attempted 10 rapid login attempts | Blocked — Progressive lockout after 5 attempts |
| Direct URL Access | Navigated to /admin as student | Blocked — RoleGuard redirects to dashboard |

## Performance Observations

| Page | Load Time (Dev) | Components Rendered | Notes |
| --- | --- | --- | --- |
| Login | ~800ms | ~20 | Background image carousel preloads |
| Dashboard | ~1.2s | ~40 | Multiple API calls + chart rendering |
| Inventory | ~600ms | ~30 | Filtered list with memoization |
| Requests | ~700ms | ~25 | Conditional rendering by role |

# 6. Documentation Authored

## Primary Documents

| Document | Pages | Content |
| --- | --- | --- |
| User Manual (user-manual.md) | ~18 pages | Step-by-step guide for Student, Faculty, Staff, and Admin roles |
| Security Testing (security-testing.md) | ~37 pages | Security test methodology, results, and hardening measures |
| UI/UX Design (uiux-design.md) | ~32 pages | Design decisions, wireframes, color system, component specs |
| Database Design (database-design.md) | ~30 pages (co-authored) | Schema documentation, model descriptions, relationships |

## User Manual Structure

1. Introduction & System Overview

2. Getting Started (Registration & Login)

3. Student Guide

- Browsing Inventory

- Submitting Borrow Requests

- Tracking Request Status

- Managing Notifications

4. Faculty Guide

- Managing Inventory Items

- Handling Student Requests

5. Staff Guide

- Request Approval Workflow

- Inventory Management

- Reports & Analytics

6. Admin Guide

- User Management

- System Configuration

- Audit Logs

7. Settings & Preferences

8. Troubleshooting & FAQ

# 7. Tools Used

| Tool | Purpose |
| --- | --- |
| Browser DevTools | DOM inspection, responsive design testing, network analysis |
| Chrome / Firefox / Edge | Cross-browser testing |
| Postman | API endpoint testing |
| Markdown | Documentation authoring |
| GitHub Issues | Bug tracking and reporting |
| Snipping Tool / ShareX | Screenshot capture for bug reports |
| Google Docs | Collaborative document drafting |

# 8. Challenges Faced & Solutions

## Challenge 1: Testing Without Test Automation

Problem: No automated testing framework was set up — all testing was manual, which was time-consuming for 150+ test cases.

Solution: Created structured test case spreadsheets with checkboxes for efficient re-execution. Prioritized test cases by risk (high-risk areas tested first). Focused on smoke tests for regression.

## Challenge 2: Environment Differences

Problem: Some bugs appeared only in production (Render.com) but not in local development due to CORS, HTTPS, and static file differences.

Solution: Created a pre-deployment checklist. Tested on the deployed URL after each sprint merge. Documented environment-specific configurations.

## Challenge 3: Keeping Documentation Current

Problem: Features changed during sprints, making documentation outdated quickly.

Solution: Updated documentation at the end of each sprint, not during. Used screenshot-based guides that could be quickly updated. Marked sections as 'Updated: Sprint X' for traceability.

## Challenge 4: Edge Case Discovery

Problem: Some edge cases (e.g., approving a request when stock just hit zero, notification duplication) were not obvious from user stories.

Solution: Held 'bug bash' sessions with the team where everyone tried to break the system. This uncovered 4 edge cases in Sprint 3 that were subsequently fixed.

# 9. Summary of Deliverables

## Testing Deliverables

- 150+ test cases executed across 4 sprints

- 23 bugs identified and tracked to resolution (100% resolve rate)

- Security testing covering 7 attack vectors

- Cross-browser testing (Chrome, Firefox, Edge)

- Responsive design testing (mobile, tablet, desktop)

- Final regression test before production launch

## Documentation Deliverables

- User Manual (18+ pages, 4 role-specific guides)

- Security Testing Documentation (37+ pages)

- UI/UX Design Documentation (32+ pages)

- Database Design Documentation (co-authored)

- Feasibility Study (Sprint 0)

- Test case documentation with results