PLMun Inventory Nexus

Scrum Development Documentation

Agile/Scrum Process Documentation

Bachelor of Science in Computer Science — BSCS 3D

Software Engineering 1 — Prof. Mr. Melchor Paz

Pamantasan ng Lungsod ng Muntinlupa

Academic Year 2025–2026

# 1. Scrum Framework Overview

## Why Scrum?

The team selected the Agile/Scrum framework for the PLMun Inventory Nexus project for the following key reasons:

- Iterative Development: Delivers working software in short cycles, enabling early feedback from the professor and stakeholders.

- Flexibility: Requirements for the inventory system evolved as the team understood PLMun's processes better — Scrum accommodates changing requirements naturally.

- Transparency: Daily check-ins and sprint reviews keep all 6 members aligned and accountable.

- Risk Mitigation: 2-week sprints mean problems are caught early, reducing the risk of last-minute crises before submission.

- Academic Fit: The sprint structure aligns well with the academic calendar — deliverables can be mapped to grading periods.

## Project Timeline within Scrum

| Phase | Period | Activities |
| --- | --- | --- |
| Pre-Sprint (Documentation) | Aug 18 – Oct 2025 | Requirements gathering, feasibility study, initial documentation |
| Sprint 0 (Foundation) | Nov – Dec 2025 | System design, architecture, database schema, tech stack selection |
| Sprint 1 (Core) | Jan 1 – Jan 14, 2026 | Authentication, User model, basic UI shell |
| Sprint 2 (Inventory) | Jan 15 – Jan 28, 2026 | Inventory CRUD, item management, search & filter |
| Sprint 3 (Requests) | Feb 1 – Feb 14, 2026 | Request workflow, approval flow, notifications |
| Sprint 4 (Polish) | Feb 15 – Mar 1, 2026 | Dashboard analytics, reports, export, QR codes, bug fixes |
| Post-Sprint (Testing & Docs) | Mar – Apr 2026 | UAT, final documentation, deployment, presentation |

# 2. Team Roles & Structure

## Scrum Roles

| Scrum Role | Team Member | Responsibilities |
| --- | --- | --- |
| Product Owner | Mendoza, John Erick (Leader) | Prioritizes backlog, defines acceptance criteria, liaison with professor (stakeholder) |
| Scrum Master | Charl Stephen Olazo | Facilitates ceremonies, removes blockers, ensures Scrum adherence |
| Development Team | All 6 Members | Cross-functional team delivering the product increment |

## Development Team Specializations

| Member | Primary Role | Sprint Focus Areas |
| --- | --- | --- |
| Erick | Lead Developer / Full-Stack | Architecture, Auth system, Database, API design, Deployment |
| Kimar Castillo | Backend Developer | Django REST API, Models, Serializers, Business logic |
| Dave Palma | Frontend Developer | React components, UI layouts, State management |
| Charl Stephen Olazo | UI/UX Designer / Scrum Master | Wireframes, Design system, User flows, Sprint facilitation |
| Salvador B. Peneverde Jr. | QA & Documentation | Test planning, Bug tracking, User manual, System docs |
| Justine Loterina | Systems Analyst | Requirements analysis, DFDs, ERD, UML, Process modeling |

# 3. Product Backlog

## Backlog Creation Process

- Requirements Gathering (Aug–Oct 2025): Interviewed PLMun faculty and staff about current inventory pain points; surveyed students about supply request experience; analyzed existing manual processes; documented functional and non-functional requirements.

- User Story Writing: Each requirement was converted into a User Story format. Stories were assigned story points (Fibonacci: 1, 2, 3, 5, 8, 13). Product Owner prioritized stories using MoSCoW method.

## User Story Format

As a [role], I want to [action], so that [benefit].

Acceptance Criteria: Given [context], when [action], then [expected result].

## Product Backlog

### Epic 1: Authentication & User Management

| ID | User Story | Points | Priority | Sprint |
| --- | --- | --- | --- | --- |
| US-01 | As a user, I want to register with my email and student ID so that I can access the system | 5 | Must Have | Sprint 1 |
| US-02 | As a user, I want to log in with email/password so that I can access my role-specific features | 5 | Must Have | Sprint 1 |
| US-03 | As an admin, I want to manage user roles so that I can control system access | 8 | Must Have | Sprint 1 |
| US-04 | As a user, I want JWT-based authentication so that my session is secure | 5 | Must Have | Sprint 1 |
| US-05 | As a user, I want progressive lockout so that brute force attacks are prevented | 3 | Should Have | Sprint 1 |

### Epic 2: Inventory Management

| ID | User Story | Points | Priority | Sprint |
| --- | --- | --- | --- | --- |
| US-06 | As a student, I want to browse inventory items so that I can find equipment I need | 3 | Must Have | Sprint 2 |
| US-07 | As faculty, I want to add inventory items with details so that the catalog stays current | 5 | Must Have | Sprint 2 |
| US-08 | As faculty, I want to edit and delete items so that I can maintain accuracy | 3 | Must Have | Sprint 2 |
| US-09 | As a user, I want to search and filter items by category/status so that I can find items quickly | 5 | Must Have | Sprint 2 |
| US-10 | As staff, I want QR codes for items so that I can label physical equipment | 3 | Could Have | Sprint 4 |
| US-11 | As a user, I want to favorite items so that I can quickly access frequently used equipment | 2 | Could Have | Sprint 4 |

### Epic 3: Request Management

| ID | User Story | Points | Priority | Sprint |
| --- | --- | --- | --- | --- |
| US-12 | As a student, I want to submit borrow requests so that I can get equipment I need | 8 | Must Have | Sprint 3 |
| US-13 | As staff, I want to approve/reject requests so that I can control equipment distribution | 8 | Must Have | Sprint 3 |
| US-14 | As staff, I want to release items and track due dates so that returns are managed | 5 | Must Have | Sprint 3 |
| US-15 | As staff, I want to process returns and update inventory so that stock levels are accurate | 5 | Must Have | Sprint 3 |
| US-16 | As a user, I want notifications on request status changes so that I stay informed | 5 | Must Have | Sprint 3 |
| US-17 | As staff, I want overdue detection so that late returns are flagged automatically | 3 | Should Have | Sprint 3 |
| US-18 | As a user, I want to add comments on requests so that I can communicate with staff | 3 | Should Have | Sprint 3 |

### Epic 4: Dashboard & Reports

| ID | User Story | Points | Priority | Sprint |
| --- | --- | --- | --- | --- |
| US-19 | As a user, I want a dashboard with my stats so that I have an overview of my activity | 5 | Must Have | Sprint 4 |
| US-20 | As staff, I want analytics charts so that I can see usage trends | 5 | Should Have | Sprint 4 |
| US-21 | As staff, I want CSV/PDF exports so that I can generate reports for administration | 5 | Should Have | Sprint 4 |
| US-22 | As an admin, I want audit logs so that I can track who did what and when | 5 | Must Have | Sprint 4 |

### Epic 5: UI/UX & System

| ID | User Story | Points | Priority | Sprint |
| --- | --- | --- | --- | --- |
| US-23 | As a user, I want dark mode so that I can use the system comfortably at night | 2 | Could Have | Sprint 2 |
| US-24 | As a user, I want responsive design so that I can use the system on my phone | 5 | Must Have | Sprint 2 |
| US-25 | As a user, I want a landing page with system info so that new users understand the platform | 3 | Could Have | Sprint 4 |

Total Story Points: ~132

# 4. Sprint Planning & Execution

## Sprint Configuration

| Parameter | Value |
| --- | --- |
| Sprint Duration | 2 weeks (14 calendar days) |
| Working Days per Sprint | 10 days |
| Team Size | 6 members |
| Story Points per Sprint (Velocity) | ~33 points average |
| Daily Standup | 15 minutes, via Discord/Messenger |
| Sprint Planning | First day of sprint (~2 hours) |
| Sprint Review | Last day of sprint (~1 hour) |
| Retrospective | After Sprint Review (~45 minutes) |

## Sprint Planning Process

- Product Owner presents prioritized backlog items

- Team discusses and estimates stories (Planning Poker)

- Team selects stories that fit the sprint capacity

- Stories are broken into Tasks and assigned to members

- Sprint Goal is defined and committed to

## Daily Standup Format (via Group Chat)

Each member answers 3 questions:

- What did I do yesterday?

- What will I do today?

- Any blockers?

# 5. Sprint Details

## Sprint 0: Foundation (Nov – Dec 2025)

Sprint Goal: Establish the project architecture, design system, and development environment.

| Task | Assigned To | Status |
| --- | --- | --- |
| System architecture design (React + Django + PostgreSQL) | Erick | Done |
| Database schema design (6 models) | Erick, Kimar | Done |
| UI/UX wireframes and mockups | Charl Stephen | Done |
| Development environment setup (Vite, Django, Docker) | Erick, Dave | Done |
| Git workflow and branching strategy | Erick | Done |
| DFD Level 0, 1, 2 diagrams | Justine | Done |
| ERD design and documentation | Justine, Kimar | Done |
| Feasibility study document | Salvador | Done |

## Sprint 1: Authentication & Core (Jan 1–14, 2026)

Sprint Goal: Implement user authentication, role-based access, and the application shell.

User Stories: US-01, US-02, US-03, US-04, US-05 (26 points)

| Task | Assigned To | Status |
| --- | --- | --- |
| CustomUser model with role hierarchy | Kimar | Done |
| JWT authentication (access + refresh tokens) | Erick | Done |
| Registration API endpoint | Kimar | Done |
| Login/Register frontend pages | Dave | Done |
| Progressive lockout mechanism | Erick | Done |
| AuditLog model and log_action helper | Kimar | Done |
| Sidebar/Bottom navigation layout | Dave, Charl Stephen | Done |
| Permission classes (IsAdmin, IsStaffOrAbove, IsFacultyOrAbove) | Erick | Done |
| Auth store (Zustand) with token refresh | Dave | Done |
| Test: Login/Register flow | Salvador | Done |

### Sprint 1 Review Results

- All 5 stories accepted

- Authentication working with JWT

- 4-tier role system functional

- Minor: Password strength UI feedback needed (moved to backlog)

### Sprint 1 Retrospective

- What went well: Backend and frontend were developed in parallel effectively

- What to improve: Need better API documentation between backend and frontend team

- Action item: Set up Postman collection for API endpoints

## Sprint 2: Inventory Management (Jan 15–28, 2026)

Sprint Goal: Build the complete inventory CRUD system with search, filter, and responsive design.

User Stories: US-06, US-07, US-08, US-09, US-23, US-24 (23 points)

| Task | Assigned To | Status |
| --- | --- | --- |
| Item model with categories, statuses, access levels | Kimar | Done |
| Inventory ViewSet with CRUD + filters | Kimar, Erick | Done |
| Inventory page (card view + table view) | Dave | Done |
| Search bar with real-time filtering | Dave | Done |
| Category/Status filter dropdowns | Dave | Done |
| Add/Edit Item modal form | Dave, Charl Stephen | Done |
| Image upload for items | Erick | Done |
| Stock level grouping (Out of Stock, Low, Normal) | Dave | Done |
| Item detail modal | Dave, Charl Stephen | Done |
| Dark mode theme implementation | Dave, Charl Stephen | Done |
| Responsive design (mobile bottom nav) | Dave | Done |
| Tailwind CSS design system setup | Charl Stephen | Done |
| Test: Inventory CRUD operations | Salvador | Done |

### Sprint 2 Review Results

- All 6 stories accepted

- Inventory fully functional with card/table views

- Dark mode working across all pages

- Mobile layout responsive

- Page load time needs optimization (added lazy loading to backlog)

### Sprint 2 Retrospective

- What went well: UI/UX designs translated well to code, dark mode looks great

- What to improve: Some API responses too large — need pagination

- Action item: Add server-side pagination, implement itemsPerPage setting

## Sprint 3: Request Workflow & Notifications (Feb 1–14, 2026)

Sprint Goal: Implement the complete borrow/return request lifecycle with notifications.

User Stories: US-12, US-13, US-14, US-15, US-16, US-17, US-18 (37 points)

| Task | Assigned To | Status |
| --- | --- | --- |
| Request model with status choices and priority | Kimar | Done |
| Comment model for request threads | Kimar | Done |
| Notification model (4 types) | Kimar | Done |
| RequestViewSet: create, approve, reject, release, return | Erick, Kimar | Done |
| Atomic inventory deduction with F() expressions | Erick | Done |
| Duplicate notification prevention | Erick | Done |
| Request page with filters and search | Dave | Done |
| Request detail view with status timeline | Dave, Charl Stephen | Done |
| Comment thread UI | Dave | Done |
| Notification bell with unread count | Dave | Done |
| Overdue detection logic | Erick | Done |
| Due date countdown component | Dave | Done |
| User flagging for overdue incidents | Kimar | Done |
| Soft-delete (is_cleared) for request cleanup | Erick | Done |
| Prefill request from Inventory page | Dave | Done |
| Test: Full request lifecycle | Salvador | Done |
| Process documentation (DFD Level 2) | Justine | Done |

### Sprint 3 Review Results

- All 7 stories accepted

- Complete request lifecycle working

- Notifications fire correctly on all status changes

- Overdue detection and user flagging operational

- Edge case: Concurrent approvals could over-approve (fixed with atomic check)

### Sprint 3 Retrospective

- What went well: Most complex sprint delivered successfully, team velocity peaked

- What to improve: Testing needs to cover edge cases better

- Action item: Add validation for insufficient stock before release

## Sprint 4: Dashboard, Reports & Polish (Feb 15 – Mar 1, 2026)

Sprint Goal: Build analytics dashboard, reporting features, and polish the entire application.

User Stories: US-10, US-11, US-19, US-20, US-21, US-22, US-25 (30 points)

| Task | Assigned To | Status |
| --- | --- | --- |
| Dashboard page with role-specific stats | Dave, Erick | Done |
| Pie chart and bar chart components | Dave | Done |
| Recent activity feed (today's requests) | Dave, Erick | Done |
| Reports page with analytics | Dave, Erick | Done |
| CSV export utility | Erick | Done |
| PDF export utility (jsPDF) | Erick | Done |
| Print inventory report | Dave | Done |
| QR code generation modal | Dave | Done |
| Favorites system (localStorage per user) | Dave | Done |
| Audit log viewer (Admin Settings) | Erick | Done |
| Login page landing content (university info, team, methodology) | Dave, Charl Stephen | Done |
| Settings page (Profile, Preferences, History, System) | Dave | Done |
| Background image carousel on login | Dave | Done |
| Performance optimization | Erick | Done |
| Final QA testing | Salvador | Done |
| Complete user manual | Salvador | Done |
| Final UML and architecture diagrams | Justine | Done |

### Sprint 4 Review Results

- All 7 stories accepted

- Dashboard analytics fully functional

- Export features (CSV, PDF, Print) working

- Application polish complete

# 6. Scrum Ceremonies

## Sprint Planning

| Aspect | Details |
| --- | --- |
| When | Day 1 of each sprint |
| Duration | 1.5 – 2 hours |
| Participants | All 6 members |
| Format | Voice call on Discord |
| Output | Sprint backlog, task assignments, sprint goal |
| Estimation | Planning Poker (Fibonacci sequence) |

## Daily Standup

| Aspect | Details |
| --- | --- |
| When | Daily, 10:00 AM |
| Duration | 15 minutes max |
| Format | Text update in Messenger group chat |
| Content | Yesterday / Today / Blockers |
| Rule | If a blocker requires discussion, move to a separate thread |

## Sprint Review (Demo)

| Aspect | Details |
| --- | --- |
| When | Last day of sprint |
| Duration | 1 hour |
| Participants | All members + professor (when available) |
| Format | Live demo of working features on deployed site |
| Output | Accepted or rejected stories, updated backlog |

## Sprint Retrospective

| Aspect | Details |
| --- | --- |
| When | After Sprint Review |
| Duration | 30 – 45 minutes |
| Format | Discussion on Discord |
| Method | Start / Stop / Continue |
| Output | Action items for next sprint |

# 7. Scrum Artifacts

## Product Backlog

- Maintained by the Product Owner (Erick)

- Stored in GitHub Issues + Project Board

- Prioritized using MoSCoW (Must, Should, Could, Won't)

- Refined weekly during Sprint 3 and 4

## Sprint Backlog

- Selected subset of Product Backlog for each sprint

- Broken into tasks and sub-tasks

- Tracked on GitHub Projects Kanban board: To Do → In Progress → In Review → Done

## Increment

| Sprint | Increment Description |
| --- | --- |
| Sprint 0 | Architecture, schemas, wireframes |
| Sprint 1 | Working auth system with login/register |
| Sprint 2 | Full inventory management page |
| Sprint 3 | Complete request lifecycle with notifications |
| Sprint 4 | Dashboard, reports, polished production app |

# 8. Tools & Environment

## Development Tools

| Category | Tool | Purpose |
| --- | --- | --- |
| Frontend | React 18, Vite 5, Tailwind CSS | UI framework, build tool, styling |
| Backend | Django 6.0, Django REST Framework | API server, ORM, serialization |
| Database | PostgreSQL (Render) | Production database |
| Auth | JWT (SimpleJWT) | Token-based authentication |
| State | Zustand | Frontend state management |
| Version Control | Git + GitHub | Code versioning and collaboration |
| Project Board | GitHub Projects | Kanban-style sprint tracking |
| Deployment | Render.com | Cloud hosting (backend + frontend) |
| Design | Figma | Wireframes and UI mockups |
| Communication | Discord + Messenger | Daily standups, discussions |
| Documentation | Markdown + HTML | Technical docs, user manual |

## Git Workflow

- Branch naming: feature/US-12-request-form, fix/overdue-detection, docs/user-manual

- Commit format: [US-12] Add request submission form with validation

- Pull Requests: Require at least 1 review before merge

- Main branch: Protected, auto-deploys to Render.com

# 9. Definition of Done (DoD)

A User Story is considered Done when all of the following are satisfied:

## Code Quality

- Code is written and follows project conventions

- No console errors or warnings

- Code is committed and pushed to feature branch

## Testing

- Manual testing completed for happy path

- Edge cases identified and handled

- Cross-browser tested (Chrome + Firefox minimum)

- Mobile responsive layout verified

## Review

- Pull Request created with description

- At least 1 team member reviewed the code

- All review comments addressed

## Integration

- Merged to main branch

- No merge conflicts

- Deployed to production (Render.com)

- Feature verified on production

## Documentation

- API endpoints documented (if backend)

- User-facing changes added to user manual

- Comments in code for complex logic

# 10. Velocity & Metrics

## Sprint Velocity

| Sprint | Planned Points | Completed Points | Velocity |
| --- | --- | --- | --- |
| Sprint 1 | 26 | 26 | 100% |
| Sprint 2 | 23 | 23 | 100% |
| Sprint 3 | 37 | 37 | 100% |
| Sprint 4 | 30 | 30 | 100% |
| Total | 116 | 116 | 100% |

Average Velocity: ~29 points per sprint

## Team Metrics

| Metric | Value |
| --- | --- |
| Total User Stories | 25 |
| Total Story Points | ~132 (including Sprint 0) |
| Total Sprints | 4 (+ Sprint 0 foundation) |
| Sprint Duration | 2 weeks each |
| Team Size | 6 members |
| Lines of Code (Frontend) | ~15,000+ |
| Lines of Code (Backend) | ~3,000+ |
| Database Models | 6 |
| API Endpoints | 20+ |
| Total Development Period | ~8 weeks (Sprints 1–4) |

# 11. Challenges & Adaptations

## Challenge 1: Concurrent Development

Problem: Frontend and backend developed by different members caused API contract mismatches.

Scrum Response: Added API contract definition as a Sprint 0 task. Created a shared Postman collection. During Sprint 2 retrospective, added 'API review' as a Definition of Done item.

## Challenge 2: Scope Creep in Sprint 3

Problem: The request workflow was more complex than initially estimated (overdue detection, notification deduplication, atomic stock updates).

Scrum Response: Sprint 3 was the highest-pointed sprint (37 points). The team requested additional working hours. One 'Could Have' story (email notifications) was moved to backlog. The team focused on core functionality first.

## Challenge 3: Academic Calendar Conflicts

Problem: Exams and other academic requirements overlapped with Sprint 2.

Scrum Response: Adjusted sprint capacity during planning. Tasks were redistributed based on member availability. Used asynchronous standups via Messenger when face-to-face wasn't possible.

## Challenge 4: Deployment Environment

Problem: Initial deployment to Render.com had CORS and static file issues.

Scrum Response: Created a deployment checklist. Added deployment verification to the Definition of Done. Erick took ownership of the CI/CD pipeline as a dedicated task.

## Key Takeaways

- Short sprints work: 2-week sprints provided the right balance of pressure and flexibility.

- Daily communication matters: Even simple text standups kept the team synchronized.

- Retrospectives drive improvement: Each sprint's retrospective led to concrete process improvements.

- Working software over documentation: Delivering a functional system each sprint kept motivations high and made documentation easier.

- Cross-functional teams: Having members who could contribute to both design and code accelerated delivery.

# Summary

The Agile/Scrum framework enabled the PLMun Inventory Nexus team to:

- Deliver a production-ready system in 8 weeks of active sprints

- Maintain 100% velocity across all sprints

- Adapt to changing requirements through iterative refinement

- Build a comprehensive 6-model, 20+ endpoint full-stack application

- Deploy to production with zero critical bugs at launch

- Create complete documentation alongside development